Project name: Green Konkan website (tourism and advertisement)

Admin Panel modules

1. Logo management - 1
2. User management - 1
3. Secondary link management -2
4. Slider image management - 1
5. SEO management - 1
6. FAQ Management - 1
7. Landing text management - 1
8. Category management - 1
9. Category parameter management - 2
10. Advertisement management - 3
11. Dashboard
12. Contact module - 2
13. Visiting place management - 3

Target date for priority 1 is 17th April

Target date for priority 2 is 30th April

Target date for priority 3 is 7th May

8th May will be the last day for admin panel testing.

1. Hotels
2. Places
3. Tours and Travels
4. Lodging
5. Restaurants